AMENDMENT NUMBER 1 TO

AGREEMENT FOR PROFESSIONAL SERVICES

BETWEEN

STANTEC CONSULTING MICHIGAN, INC.

AND

THE CITY OF ANN ARBOR

The City of Ann Arbor, a municipal corporation, 100 N. Fifth Avenue, Ann Arbor, Michigan 48107-8647 (“City”) and Stantec Consulting Michigan, Inc., a Michigan Corporation, having its offices at 3959 Research Park Drive, Ann Arbor, MI 48108 (“Consultant”) agree to amend the professional services agreement for the Technical Engineering Services project executed by the parties dated November 1, 2009 as follows:

1)	Article I, DEFINITIONS is amended to read as follows

- Administering Service Areas/Units means __Water Treatment Services Unit and Field Operations Services Unit_.

B.	Contract Administrator means _Public Services Area Administrator_ or whomever the Contract Administrator may from time to time designate.

C.	Deliverables means all Plans, Specifications, Reports, Recommendations, and other materials developed for or delivered to City by Consultant under this Agreement.

D.  Project means West High Service Pump Upgrade and Barton Pump Station Electrical Improvements Project, RFP No. 729.

2)	Article III., SERVICES, is amended to read as follows:

A.	The Consultant agrees to provide professional engineering and architectural services ("Services") in connection with the Project as described in Exhibit A, and as amended for additional tasks by Amendment Number 1 (Exhibit A-1).  The City retains the right to make changes to the quantities of service within the general scope of the agreement at any time by a written order. If the changes add to or deduct from the extent of the services, the contract sum shall be adjusted accordingly. All such changes shall be executed under the conditions of the original agreement.

3)	Article IV, COMPENSATION OF CONSULTANT is amended to read as follows:

A.	The Consultant shall be paid on the basis of time spent and materials used at the rates and prices specified in Exhibit B, and as amended for additional tasks by Amendment Number 1 (Exhibit B-1) for acceptable work performed and acceptable deliverables received.  The total fee to be paid the Consultant for the Services shall not exceed $577,325.  The original contract amount was $128,650.  The Amendment No. 1 amount is $448,675.  Payment shall be made monthly following receipt of invoices submitted by the Consultant, and approved by the Contract Administrator.

All terms, conditions, and provisions of the original agreement between the parties executed May 1, 2010, unless specifically amended above, are to apply to this amendment and are made a part of this amendment as though expressly rewritten, incorporated, and included herein.

This amendment to the agreement between the parties shall be binding on the heirs, successors and assigns of the parties.

Dated this October 3, 2011.

| For Consultant | For City of Ann Arbor |
| --- | --- |
| By____________________________ R. Brian Simons, Principal-in-Charge Stantec | ________ By_________________________________ John Hieftje, Mayor |
|  | By__________________________________ Jacqueline Beaudry, City Clerk |
|  | Approved as to substance By_________________________________ Steven D. Powers, City Administrator By_________________________________ Craig Hupy, Interim Public Services Area Administrator |
|  | Approved as to form and content By ______________________________ Stephen K. Postema, City Attorney |

EXHIBIT A-1

SCOPE OF SERVICES

Barton Pump Station Electrical Improvements

Modifications to the scope of services is described below by Task:

Task B – Design

- Drawings –Addition of the Phoenix substation equipment adds five (5) electrical drawings:  Phoenix Demolition Plan View, Phoenix New Work Plan, Phoenix Switchboard Elevations, Phoenix P&ID, Phoenix Wiring Plan.  It was proposed that the Old Chlorine Feed Room shall be used as the new electrical room thus adding three (3) drawings:  Lighting Plan, Power Plan, Security Plan.  Recommended architectural, structural, mechanical and civil improvements add five (5) architectural drawings, one (1) structural drawing, one (1) civil drawing and four (4) mechanical drawings.  Additional work includes:  new HVAC equipment for the new electrical room, sump pump replacement, window and door replacement, masonry repairs, drainage improvements, landscaping, and monorail for equipment removal.

- Specifications – Recommendations from Study require the following additional technical specification sections:  architectural demolition, windows, doors and frames, miscellaneous metals (lintels), structural steel, hoist, masonry work and repair, concrete, crack injection, landscaping, painting, HVAC equipment, sump pump, valves, piping, roof drain, and lighting.

Task C – Construction Management

- Bid Phase Assistance was not included in the original scope of services because the West High Service Pump Upgrade Project and Barton Pump Station Electrical Improvements were to be bid as one project.  Bid phase assistance has been added. Bid Phase Assistance includes providing bid sets to the City, conducting the pre-bid meeting, preparing addenda, attending the bid opening, evaluating bids and preparing the recommendation of award, and preparing executed contracts.

- Construction Administration services is modified to reflect the additional scope of work including responding to RFIs, reviewing contractor change order requests, reviewing shop drawings, attending monthly progress meetings, preparing recording drawings and performing project close-out.

- Construction Observation services are being modified to reflect the additional scope of work including performing part-time resident engineering oversight, preparing daily construction inspection reports, preparing punch list, providing start-up assistance, and providing operational support.

Task D – Operation and Maintenance Guidelines & Training

- Operation and Maintenance Guideline preparation are modified to cover the additional work associated with the Phoenix substation.  There will be two (2) additional training sessions to cover the Barton Pump Station electrical improvements project.

Task E – Deliverables (no change)

Task F – South Industrial Pump Station Electrical Improvements

This project will replace electrical equipment that has reached the end of its service life, improve reliability of the pump station, and improve operator safety resulting from electrical equipment failure.  A new motor control center (MCC) will be installed, constructed, tested and commissioned to replace the existing.  New conduit and conductors will be installed between the utility transformer and the MCC and between the facility equipment and MCC.

Stantec’s scope of services will include the following:

- Design of a new MCC to replace the existing system.  Based on the sizing and the applicable code clearances, Stantec will review possible locations with City Staff.  Stantec will develop a sequence of construction in consideration of the City’s operational needs.  After sizing and locating the MCC, Stantec will produce contract documents, and coordinate with DTE Energy as required.  Contract documents will be included with the Barton Pump Station project as one bid set.

- Bidding assistance is included as part of the Barton Pump Station Electrical Improvements bidding phase.

- Construction administration services will include conducting a pre-construction meeting, responding to RFIs, reviewing contractor change order requests, reviewing shop drawings, attending monthly progress meetings, preparing record drawings and performing project close-out.

- Construction observation services will include performing part-time resident engineering oversight, preparing daily construction inspection reports, preparing punch list, providing start-up assistance, and providing operational support.

EXHIBIT B-1

FEE SCHEDULE

| Description | Activity Costs |
| --- | --- |
| Task B - Design |  |
| Design (from Exhibit B) | $79,980 |
| Additional Drawings | $ 45,200 |
| Additional Specifications | $ 9,500 |
| Permitting | $ 1,700 |
| Task C - Construction Management |  |
| Construction Management (from Exhibit B) | $85,000 |
| Bidding Assistance | $9,279 |
| Additional Construction Administration | $69,812 |
| Additional Construction Observation | $54,494 |
| Task D – Operation and Maintenance Guidelines & Training |  |
| Operation and Maintenance Guidelines & Training (from Exhibit B) | $9,808 |
| Added work for Phoenix Substation and two training sessions | $5,436 |
| Task E – Deliverables (from Exhibit B) | $2,000 |
| Task F – S. Industrial Pump Station Electrical Improvements |  |
| Design, Preparation of drawings and specifications | $38,000 |
| Bidding Assistance | Incl. in Task C |
| Construction Administration | $18,580 |
| Construction Observation | $19,886 |
| Total | $448,675 |