CITY OF ANN ARBOR

UTILITIES DEPARTMENT CHANGE ORDER	Page  1  of  1

CHANGE ORDER NO. 2

FINAL BALANCING CHANGE ORDER

Date:      January 15, 2012       Encumbrance Order No.              Change Order No.    2

File No.   10-002       Contractor   E&L Construction Group

Contract Name         Structural Repair and Painting of Clarifiers 4 & 5 – Bid No. 4051

| No. | Description of Change | Quantity | Unit | Unit Price | Addition (Deduction) |
| --- | --- | --- | --- | --- | --- |
| 1 2 3 4 5 | Total Liquidated Damages ($1000/day for 31 days) for not meeting contractual schedule requirements Removal of mill scale in Clarifier 4 Additional testing services Additional blasting and painting in Clarifier 4 Blast media disposal | NA NA NA NA NA | NA NA NA NA NA | NA NA NA NA NA | $ (31,000.00) $ 44,578.60 $ 10,500.00 $ 108,621.40 $ 6,300.00 |
| Sub-total from page 2 $ NA |
| Net Addition or (Deduction) this Change Order $139,000.00 Contract amount E previous Change Order Nos. -1- to -1- . $ 310,716.84 |
| NEW TOTAL CONTRACT AMOUNT $ 449,716.84 |

Time of Completion __No Change______.

Recommended by: 	 	         			    			        	        Date    __________

Brian Steglitz, P.E., Sr. Utilities Engineer

The Contractor agrees to the changes and prices outlined above.

Accepted by:										Date    _________

Greg Krueger, E&L Construction Group

Approved by:										Date     _________

Craig Hupy, Interim Public Services Administrator

Approved by:										Date     _________	                                       Roger Fraser, City Administra

Steven Powers, City Administrator