CONTRACT

THIS AGREEMENT is made on the       day of            , 2016, between the CITY OF ANN ARBOR, a Michigan Municipal Corporation, 301 East Huron Street, Ann Arbor, Michigan 48104 (“City”) and J. Ranck Electric, Inc.(“Contractor”), a Michigan Corporation with its address at 1993 Gover Parkway Mount Pleasant, MI. 48858.

Based upon the mutual promises below, the Contractor and the City agree as follows:

ARTICLE I - Scope of Work

The Contractor agrees to furnish all of the materials, equipment and labor necessary; and to abide by all the duties and responsibilities applicable to it for the project titled “On-Call Construction Services” in accordance with the requirements and provisions of the following documents, including all written modifications incorporated into any of the documents, which are incorporated as part of this Contract:

City Nondiscrimination Ordinance

Prevailing Wage Declaration of

Compliance Forms

Living Wage Declaration of

Compliance Forms Contractor(s)Conflict of Interest Form Bid Forms

Contract and Exhibits

Bonds

General Conditions Standard Specifications Detailed Specifications Plans

Addenda

ARTICLE II - Definitions

Administering Service Area/Unit means Information Technology Services Unit.

Supervising Professional or Owner means persons acting under the authorization of the Administrator/Manager of the Administering Service Area/Unit.

Engineer or Owner’s Representative means Consulting Professional acting under the authorization of the Supervising Professional/Owner.

Project means Fiber Optics Network Construction Services, RFP No. 973

ARTICLE III - Time of Completion

(A)	The work to be completed under this Contract shall begin immediately on the date specified in the Notice to Proceed issued by the City.

(B)	The entire work for this Contract shall be completed by August 31, 2017.

(C)	Failure to complete all the work within the time specified above, including any extension granted in writing by the Supervising Professional, shall obligate the Contractor to pay the City, as liquidated damages and not as a penalty, an amount equal to $0.00 for each calendar day of delay in the completion of all the work. If any liquidated damages are unpaid by the Contractor, the City shall be entitled to deduct these unpaid liquidated damages from the monies due the Contractor.

The liquidated damages are for the non-quantifiable aspects of any of the previously identified events and do not cover actual damages that can be shown or quantified nor are they intended to preclude recovery of actual damages in addition to the recovery of liquidated damages.

ARTICLE IV - The Contract Sum

- For all work other than the Option Third-Party Site Work listed in Paragraph (C) below, the City shall pay to the Contractor for the performance of the Contract, the unit prices as given in the Compensation and Final Bid Sheet Form of J. Ranck Electric, Inc.’s proposal dated October 27, 2016, for the estimated bid total of:

One Million Eighty Thousand Seven Hundred Forty-Eight Dollars ($1,080,748).

- Contractor will provide construction of the City’s fiber optic network (A2-INET) in the City of Ann Arbor, as described in more detail in J. Ranck Electric, Inc.’s Proposal dated August 18, 20016 and signed in response to the City’s RFP #973.

The scope of services also incorporates by reference the work required by RFP #973, including Addenda 1, if not addressed explicitly in the attached Proposed Work Plan.

West Ring/Bi-Sector Construction

- Provide network ring construction (west ring/bi-sector) per specifications in RFP 973, Addendum 1 and drawings.

- Each demarcation (data center) will receive 72-pair (144 stands) from each ring and bi-sector.

- Terminate all fiber into City provided patch panels using pre-connectorized LC "pigtails".  The City will NOT be providing the "pigtails".

- Provide grounding per specifications in RFP 973, Addendum 1 and drawings provided.

- Restore all areas per the specifications provided in RFP 973, Addendum 1 and Engineering drawings provided.

- Test and verify each ring and bi-sector per the specifications provided in RFP 973 and Addendum 1.

West/Bi-Sector Site Laterals and West/Bi-Sector Site Connections to Ring

- Provide construction of the laterals and connect each site per specifications in RFP 973, Addendum 1 and drawings provided.

- Construct all laterals and splice into ring per specifications in RFP 973, Addendum 1 and drawings provided.

- Provide and install fiber cabinets per specifications in RFP 973, Addendum 1 and drawings provided.

- The City of Ann Arbor has opted to purchase patch panels and secure rack enclosure cabinets (Items #8-#9 so installation and materials are not needed.

- Ground all laterals per specifications in RFP 973, Addendum 1 and drawings provided.

- Unless otherwise noted, each site will receive 3-pair (6 strands) in and 3-pair (6 strands) out.  The specific buffer tube and strands allocated for each site will be provided by the City of Ann Arbor during pre-construction meetings.

- Terminate all fiber into City provided patch panels using pre-connectorized LC "pigtails".  The City will NOT be providing the "pigtails".

- Restore all areas per the specifications provided in RFP 973, Addendum 1 and drawings provided.

- Test and verify all laterals and site connections per the specifications provided in RFP 973 and Addendum 1.

- Contractor shall perform the following work for Optional Third-Party Sites only if directed to do so by the City. The Contractor understands that these work items are not guaranteed, and that the City will request each item only if funding for the item is secured by the City. The City shall pay to the Contractor for the performance of each item the unit prices as given in the Final Bid Sheet (Attachment H) totaling $129,247 for Optional Third-Party Sites.

AAATA BLAKE TRANSIT - $5,083

AAATA HEADQUARTERS - $49,622

AA PUBLIC LIBRARY - WEST BRANCH - $32,349

AA PUBLIC LIBRARY - MAIN BRANCH - $12,393

SPARK CENTRAL - $29,800

- The amount paid shall be equitably adjusted to cover changes in the work ordered by the Supervising Professional but not required by the Contract Documents. Increases or decreases shall be determined only by written agreement between the City and Contractor.

ARTICLE V - Assignment

- The Contractor shall not subcontract or assign any portion of any right or obligation under this Agreement without prior written consent from the City. Notwithstanding any consent by the City to any assignment, Contractor shall at all times remain bound to all warranties, certifications, indemnifications, promises and performances, however described, as are required of it under the Agreement unless specifically released from the requirement, in writing, by the City.

- The Contractor shall retain the right to pledge payment(s) due and payable under this Agreement to third parties.

ARTICLE VI - Choice of Law and Forum

This Agreement will be governed and controlled in all respects by the laws of the State of Michigan, including interpretation, enforceability, validity and construction, excepting the principles of conflicts of law. The parties submit to the jurisdiction and venue of the Circuit Court for Washtenaw County, State of Michigan, or, if original jurisdiction can be established, the United States District Court for the Eastern District of Michigan, Southern Division, with respect to any action arising, directly or indirectly, out of this Agreement or the performance or breach of this Agreement. The parties stipulate that the venues referenced in this Agreement are convenient and waive any claim of non-convenience.

ARTICLE VII - Relationship of the Parties

The parties of the Contract agree that it is not a Contract of employment but is a Contract to accomplish a specific result. Contractor is an independent Contractor performing services for the City. Nothing contained in this Contract shall be deemed to constitute any other relationship between the City and the Contractor. Each Party will be solely responsible for the acts of its own employees, agents, and servants.  No liability, right, or benefit arising out of any employer/employee relationship, either express or implied, shall arise or accrue to any Party as a result of this Agreement.

Contractor certifies that it has no personal or financial interest in the project other than the compensation it is to receive under the Contract. Contractor certifies that it is not, and shall not become, overdue or in default to the City for any Contract, debt, or any other obligation to the City including real or personal property taxes. City shall have the right to set off any such debt against compensation awarded for services under this agreement.

ARTICLE VIII - Notice

All notices and submissions required under this Agreement shall be delivered to the respective party in the manner described herein to the address stated in this Agreement or such other address as either party may designate by prior written notice to the other.  Notices given under this Agreement shall be in writing and shall be personally delivered, sent by next day express delivery service, certified mail, or first class U.S. mail postage prepaid. Notice will be deemed given on the date when one of the following first occur: (1) the date of actual receipt; (2) the next business day when notice is sent next day express delivery service or personal delivery; or (3) three days after mailing first class or certified U.S. mail.

ARTICLE IX - Indemnification

To the fullest extent permitted by law, Contractor shall indemnify, defend and hold the City, its officers, employees and agents harmless from all suits, claims, judgments and expenses, including attorney's fees, resulting or alleged to result, from any acts or omissions by Contractor or its employees and agents occurring in the performance of or breach in this Agreement, except to the extent that any suit, claim, judgment or expense are finally judicially determined to have resulted from the City’s negligence or willful misconduct or its failure to comply with any of its material obligations set forth in this Agreement.

ARTICLE X - Severability

Whenever possible, each provision of this Agreement will be interpreted in a manner as to be effective and valid under applicable law. However, if any provision of this Agreement or the application of any provision to any party or circumstance will be prohibited by or invalid under applicable law, that provision will be ineffective to the extent of the prohibition or invalidity without invalidating the remainder of the provisions of this Agreement or the application of the provision to other parties and circumstances.

ARTICLE XI - Entire Agreement

This Agreement, together with any affixed exhibits, schedules or other documentation, constitutes the entire understanding between the City and the Contractor with respect to the subject matter of the Agreement and it supersedes, unless otherwise incorporated by reference herein, all prior representations, negotiations, agreements or understandings whether written or oral. Neither party has relied on any prior representations, of any kind or nature, in entering into this Agreement. No terms or conditions of either party’s invoice, purchase order or other administrative document shall modify the terms and conditions of this Agreement, regardless of the other party’s failure to object to such form. This Agreement shall be binding on and shall inure to the benefit of the parties to this Agreement and their permitted successors and permitted assigns and nothing in this Agreement, express or implied, is intended to or shall confer on any other person or entity any legal or equitable right, benefit, or remedy of any nature whatsoever under or by reason of this Agreement. This Agreement may only be altered, amended or modified by written amendment signed by the Contractor and the City.  This Agreement may be executed in counterparts, each of which shall be deemed an original, but all of which together shall be deemed to be one and the same agreement.

| FOR CONTRACTOR | FOR THE CITY OF ANN ARBOR |
| --- | --- |
| By Its: | By Christopher Taylor, Mayor |
| By Jacqueline Beaudry, City Clerk |
| Approved as to substance Howard S. Lazarus, City Administrator |
| Tom Crawford, Financial Services Area Administrator |
| Approved as to form and content Stephen K. Postema, City Attorney |

PERFORMANCE BOND

(1)                                                                           of                                                          (referred to as "Principal"), and                                                       , a corporation duly authorized to do business in the State of Michigan (referred to as "Surety"), are bound to the City of Ann Arbor, Michigan (referred to as "City"), for

$                                   , the payment of which Principal and Surety bind themselves, their heirs, executors, administrators, successors and assigns, jointly and severally, by this bond.

(2)	The	Principal	has	entered	a	written	Contract	with	the	City	dated

, 201_, for:

and

this bond is given for that Contract in compliance with Act No. 213 of the Michigan Public

Acts of 1963, as amended, being MCL 129.201 et seq.

(3)	Whenever the Principal is declared by the City to be in default under the Contract, the

Surety may promptly remedy the default or shall promptly:

(a) complete the Contract in accordance with its terms and conditions; or

(b) obtain a bid or bids for submission to the City for completing the Contract in accordance with its terms and conditions, and upon determination by Surety of the lowest responsible bidder, arrange for a Contract between such bidder and the City, and make available, as work progresses, sufficient funds to pay the cost of completion less the balance of the Contract price; but not exceeding, including other costs and damages for which Surety may be liable hereunder, the amount set forth in paragraph 1.

(4)    Surety shall have no obligation to the City if the Principal fully and promptly performs under the Contract.

(5)    Surety agrees that no change, extension of time, alteration or addition to the terms of the Contract or to the work to be performed thereunder, or the specifications accompanying it shall in any way affect its obligations on this bond, and waives notice of any such change, extension of time, alteration or addition to the terms of the Contract or to the work, or to the specifications.

SIGNED AND SEALED this 	day of 	, 201_.

| (Name of Surety Company) |  | (Name of Principal) |
| --- | --- | --- |
| By (Signature) |  | By (Signature) |
| Its (Title of Office) |  | Its (Title of Office) |
| Approved as to form: Stephen K. Postema, City Attorney |  | Name and address of agent: |

LABOR AND MATERIAL BOND

(1)                                                                           of                                                              (referred  to as "Principal"), and                                               , a corporation duly authorized to do business in the State of Michigan, (referred to as "Surety"), are bound to the City of Ann Arbor, Michigan (referred to as "City"), for the use and benefit of claimants as defined in Act 213 of Michigan Public Acts of 1963, as amended, being MCL 129.201 et seq., in the amount of

$                  , for the payment of which Principal and Surety bind themselves, their heirs, executors, administrators, successors and assigns, jointly and severally, by this bond.

(2) The Principal has entered a written Contract with the City, dated                 , 201_, for

; and this bond is given for that Contract in compliance with Act No. 213 of the Michigan Public Acts of 1963 as amended;

(3) If the Principal fails to promptly and fully repay claimants for labor and material reasonably required under the Contract, the Surety shall pay those claimants.

(4) Surety's obligations shall not exceed the amount stated in paragraph 1, and Surety shall have no obligation if the Principal promptly and fully pays the claimants.

SIGNED AND SEALED this 	day of 	, 201_

| (Name of Surety Company) |  | (Name of Principal) |
| --- | --- | --- |
| By (Signature) |  | By (Signature) |
| Its (Title of Office) |  | Its (Title of Office) |
| Approved as to form: Stephen K. Postema, City Attorney |  | Name and address of agent: |

ATTACHMENT B LEGAL STATUS OF BIDDER

(The Bidder shall fill out the appropriate form and strike out the other three.) Bidder declares that it is:

* A corporation organized and doing business under the laws of the State of

, for whom 	, bearing the office title of 		, whose signature is affixed to this Bid, is authorized to execute contracts.

NOTE: If not incorporated in Michigan, please attach the corporation’s Certificate of Authority

•	A limited liability company doing business under the laws of the State of 	,

whom

______________ bearing the title of

_____________

whose signature is affixed to this proposal, is authorized to execute contract on behalf of the

LLC.

* A partnership, organized under the laws of the state of              and filed in the county of              , whose members are (list all members and the street and mailing address of each) (attach separate sheet if necessary):

* An individual, whose signature with address, is affixed to this Bid:	 		 (initial here)

Authorized Official

Date 	, 201_

(Print) Name

Title

Company: ____________________________________________________________________

Address: __  ____  _____  ____  ___  ____  ___  ____  ___  ____  ___  ____  __

Contact Phone (	)

Fax  (	)

Email ___  ____  ___  _  ____  ___  ___

PREVAILING WAGE DECLARATION OF COMPLIANCE

The “wage and employment requirements” of Section 1:320 of Chapter 14 of Title I of the Ann Arbor City Code mandates that the city not enter any contract, understanding or other arrangement for a public improvement for or on behalf of the city unless the contract provides that all craftsmen, mechanics and laborers employed directly on the site in connection with said improvements, including said employees of subcontractors, shall receive the prevailing wage for the corresponding classes of craftsmen, mechanics and laborers, as determined by statistics for the Ann Arbor area compiled by the United States Department of Labor. Where the contract and the Ann Arbor City Code are silent as to definitions of terms required in determining contract compliance with regard to prevailing wages, the definitions provided in the Davis-Bacon Act as amended (40 U.S.C. 278-a to 276-a-7) for the terms shall be used. Further, to the extent that any employees of the contractor providing services under this contract are not part of the class of craftsmen, mechanics and laborers who receive a prevailing wage in conformance with section 1:320 of Chapter 14 of Title I of the Code of the City of Ann Arbor, employees shall be paid a prescribed minimum level of compensation (i.e. Living Wage) for the time those employees perform work on the contract in conformance with section 1:815 of Chapter 23 of Title I of the Code of the City of Ann Arbor.

At the request of the city, any contractor or subcontractor shall provide satisfactory proof of compliance with this provision.

The Contractor agrees:

(a)     To pay each of its employees whose wage level is required to comply with federal, state or local prevailing wage law, for work covered or funded by this contract with the City,

(b)     To require each subcontractor performing work covered or funded by this contract with the City to pay each of its employees the applicable prescribed wage level under the conditions stated in subsection (a) or (b) above.

(c)     To provide to the City payroll records or other documentation within ten (10) business days from the receipt of a request by the City.

(d)	To permit access to work sites to City representatives for the purposes of monitoring compliance, and investigating complaints or non-compliance.

The undersigned states that he/she has the requisite authority to act on behalf of his/her employer in these matters and has offered to provide the services in accordance with the terms of the wage and employment provisions of the Chapter

14 of the Ann Arbor City Code. The undersigned certifies that he/she has read and is familiar with the terms of Section

1:320 of Chapter 14 of the Ann Arbor City Code and by executing this Declaration of Compliance obl igates his/her employer and any subcontractor employed by it to perform work on the contract to the wage and employment

requirements stated herein. The undersigned further acknowledges and agrees that if it is found to be in violation of

the wage and employment requirements of Section 1:320 of the Chapter 14 of the Ann Arbor City Code it shall has be deemed a material breach of the terms of the contract and grounds for termination of same by the City.

Company Name

Signature of Authorized Representative	Date

Print Name and Title

Address, City, State, Zip

Phone/Email address

Questions about this form? Contact Procurement Office City of Ann Arbor  Phone: 734/794-6500

9/25/15 Rev 0	PW-1

LIVING WAGE ORDINANCE DECLARATION OF COMPLIANCE

The Ann Arbor Living Wage Ordinance (Section 1:811-1:821 of Chapter 23 of Title I of the Code) requires that an employer who is (a) a contractor providing services to or for the City for a value greater than $10,000 for any twelve- month contract term, or (b) a recipient of federal, state, or local grant funding administered by the City for a value greater than $10,000, or (c) a recipient of financial assistance awarded by the City for a value greater than $10,000, shall pay its employees a prescribed minimum level of compensation (i.e., Living Wage) for the time those employees perform work on the contract or in connection with the grant or financial assistance. The Living Wage must be paid to these employees for the length of the contract/program.

Companies employing fewer than 5 persons and non-profits employing fewer than 10 persons are exempt from compliance with the

Living Wage Ordinance. If this exemption applies to your company/non-profit agency please check here [  ] No. of employees

The Contractor or Grantee agrees:

(a)     To pay each of its employees whose wage level is not required to comply with federal, state or local prevailing wage law, for work covered or funded by a contract with or grant from the City, no less than the Living Wage. The current Living Wage is defined as $12.93/hour for those employers that provide employee health care (as defined in the Ordinance at Section 1:815 Sec. 1 (a)), or no less than

$14.43/hour for those employers that do not provide health care. The Contractor or Grantor understands that the Living Wage is adjusted and established annually on April 30 in accordance with the Ordinance and covered employers shall be required to pay the adjusted amount thereafter to be in compliance (Section 1:815(3).

Check the applicable box below which applies to your workforce

[  ]	Employees who are assigned to any covered City contract/grant will be paid at or above the applicable living wage without health benefits

[  ]	Employees who are assigned to any covered City contract/grant will be paid at or above the applicable living wage with health benefits

(b)     To post a notice approved by the City regarding the applicability of the Living Wage Ordinance in every work place or other location in which employees or other persons contracting for employment are working.

(c)     To provide to the City payroll records or other documentation within ten (10) business days from the receipt of a request by the City.

(d)	To permit access to work sites to City representatives for the purposes of monitoring compliance, and investigating complaints or non-compliance.

(e)     To take no action that would reduce the compensation, wages, fringe benefits, or leave available to any employee covered by the Living Wage Ordinance or any person contracted for employment and covered by the Living Wage Ordinance in order to pay the living wage required by the Living Wage Ordinance.

The undersigned states that he/she has the requisite authority to act on behalf of his/her employer in these matters and has offered to provide the services or agrees to accept financial assistance in accordance with the terms of the Living Wage Ordinance. The undersigned certifies that he/she has read and is familiar with the terms of the Living Wage Ordinance, obligates the Employer/Grantee to those terms and acknowledges that if his/her employer is found to be in violation of Ordinance it may be subject to civil penalties and termination of the awarded contract or grant of financial assistance.

Company Name

Signature of Authorized Representative	Date

Print Name and Title

Address, City, State, Zip

Phone/Email address

Questions about this form? Contact Procurement Office City of Ann Arbor  Phone: 734/794-6500

Revised 3/31/16 Rev 0	LW-2

CITY OF ANN ARBOR LIVING WAGE ORDINANCE

RATE EFFECTIVE APRIL 30, 2016 - ENDING APRIL 29, 2017

$12.93 per hour	$14.43 per hour

If the employer provides health	If the employer does NOT

care benefits*	provide health care benefits*

Employers providing services to or for the City of Ann Arbor or recipients of grants or financial assistance from the City of Ann Arbor for a value of more than $10,000 in a twelve-month period of time must pay those employees performing work on a City of Ann Arbor contract or grant, the above living wage.

ENFORCEMENT

The City of Ann Arbor may recover back wages either administratively or through court action for the employees that have been underpaid in violation of the law. Persons denied payment of the living wage have the right to bring a civil action for damages in addition to any action taken by the City.

Violation of this Ordinance is punishable by fines of not more than $500/violation plus costs, with each day being considered a separate violation. Additionally, the City of Ann Arbor has the right to modify, terminate, cancel or suspend a contract in the event of a violation of the Ordinance.

* Health Care benefits include those paid for by the employer or making an employer contribution toward the purchase of health care. The employee contribution must not exceed $.50 an hour for an average work week; and the employer cost or contribution must equal no less than $1/hr for the average work week.

The Law Requires Employers to Display This Poster Where Employees Can

Readily See It.

For Additional Information or to File a Complaint Contact

Colin Spencer at 734/794-6500 or cspencer@a2gov.org

Revised 2/19/2016 Rev.1                                                                            LW-1

ATTACHMENT E

Vendor Conflict of Interest Disclosure Form

All vendors interested in conducting business with the City of Ann Arbor must complete and return the Vendor Conflict of Interest Disclosure Form in order to be eligible to be awarded a contract. Please note that all vendors are subject to comply with the City of Ann Arbor’s conflict of interest policies as stated within the certification section below.

If a vendor has a relationship with a City of Ann Arbor official or employee, an immediate family member of a City of Ann Arbor official or employee, the vendor shall disclose the information required below.

1. No City official or employee or City employee’s immediate family member has an ownership interest in vendor’s company or is deriving personal financial gain from this contract.

2. No retired or separated City official or employee who has been retired or separated from the City for less than one (1) year has an ownership interest in vendor’s Company.

3. No City employee is contemporaneously employed or prospectively to be employed with the vendor.

4. Vendor hereby declares it has not and will not provide gifts or hospitality of any dollar

value or any other gratuities to any City employee or elected official to obtain or maintain a contract.

5. Please note any exceptions below:

| Conflict of Interest Disclosure* |
| --- |
| Name of City of Ann Arbor employees, elected officials or immediate family members with whom there may be a potential conflict of interest. | ( ) Relationship to employee ( ) Interest in vendor’s company ( ) Other (please describe in box below) |

*Disclosing a potential conflict of interest does not disqualify vendors. In the event vendors do not disclose potential conflicts of interest and they are detected by the City, vendor will be exempt from doing business with the City.

| I certify that this Conflict of Interest Disclosure has been examined by me and that its contents are true and correct to my knowledge and belief and I have the authority to so certify on behalf of the Vendor by my signature below: |
| --- |
| Vendor Name | Vendor Phone Number |
| Signature of Vendor Authorized Representative | Date | Printed Name of Vendor Authorized Representative |

Questions about this form? Contact Procurement Office City of Ann Arbor Phone: 734/794-6500, procurement@a2gov.org

COI - Ver. 1 – 6/9/16

ATTACHMENT F

CITY OF ANN ARBOR DECLARATION OF COMPLIANCE

Non-Discrimination Ordinance

The “non discrimination by city contractors” provision of the City of Ann Arbor Non-Discrimination Ordinance (Ann Arbor City Code Chapter 112, Section 9:158) requires all contractors proposing to do business with the City to treat employees in a manner which provides equal employment opportunity and does not discriminate against any of their employees, any City employee working with them, or any applicant for employment on the basis of actual or perceived age, arrest record, color, disability, educational association, familial status, family responsibilities, gender expression, gender identity, genetic information, height, HIV status, marital status, national origin, political beliefs, race, religion, sex, sexual orientation, source of income, veteran status, victim of domestic violence or stalking, or weight. It also requires that the contractors include a similar provision in all subcontracts that they execute for City work or programs.

In addition the City Non-Discrimination Ordinance requires that all contractors proposing to do business with the City of Ann Arbor must satisfy the contract compliance administrative policy adopted by the City Administrator. A copy of that policy may be obtained from the Purchasing Manager

The Contractor agrees:

(a)	To comply with the terms of the City of Ann Arbor’s Non-Discrimination Ordinance and contract compliance administrative policy.

(b)	To post the City of Ann Arbor’s Non-Discrimination Ordinance Notice in every work place or other location in which employees or other persons are contracted to provide services under a contract with the City.

(c)	To provide documentation within the specified time frame in connection with any workforce verification, compliance review or complaint investigation.

(d)	To permit access to employees and work sites to City representatives for the purposes of monitoring compliance, or investigating complaints of non-compliance.

The undersigned states that he/she has the requisite authority to act on behalf of his/her employer in these matters and has offered to provide the services in accordance with the terms of the Ann Arbor Non-Discrimination Ordinance. The undersigned certifies that he/she has read and is familiar with the terms of the Non-Discrimination Ordinance, obligates the Contractor to those terms and acknowledges that if his/her employer is found to be in violation of Ordinance it may be subject to civil penalties and termination of the awarded contract.

Company Name

Signature of Authorized Representative	Date

Print Name and Title

Address, City, State, Zip

Phone/Email address

Questions about the Notice or the City Administrative Policy, Please contact:

Procurement Office of the City of Ann Arbor

(734) 794-6500

Revised 3/31/15 Rev. 0	NDO-2

CITY OF ANN ARBOR NON-DISCRIMINATION ORDINANCE

Relevant provisions of Chapter 112, Nondiscrimination, of the Ann Arbor City Code are included below. You can review the entire ordinance at www. a2gov.org/departments/city-clerk

Intent: It is the intent of the city that no individual be denied equal protection of the laws; nor shall any individual be denied the enjoyment of his or her civil or political rights or be discriminated against because of actual or perceived age, arrest record, color, disability, educational association, familial status, family responsibilities, gender expression, gender identity, genetic information, height, HIV status, marital status, national origin, political beliefs, race, religion, sex, sexual orientation, source of income, veteran status, victim of domestic violence or stalking, or weight.

Discriminatory Employment Practices: No person shall discriminate in the hire, employment, compensation, work classifications, conditions or terms, promotion or demotion, or termination of employment of any individual. No person shall discriminate in limiting membership, conditions of membership or termination of membership in any labor union or apprenticeship program.

Discriminatory Effects: No person shall adopt, enforce or employ any policy or requirement which has the effect of creating unequal opportunities according to actual or perceived age, arrest record, color, disability, educational association, familial status, family responsibilities, gender expression, gender identity, genetic information, height, HIV status, marital status, national origin, political beliefs, race, religion, sex, sexual orientation, source of income, veteran status, victim of domestic violence or stalking, or weight for an individual to obtain housing, employment or public accommodation, except for a bona fide business necessity. Such a necessity does not arise due to a mere inconvenience or because of suspected objection to such a person by neighbors, customers or other persons.

Nondiscrimination by City Contractors: All contractors proposing to do business with the City of Ann Arbor shall satisfy the contract compliance administrative policy adopted by the City Administrator in accordance with the guidelines of this section. All city contractors shall ensure that applicants are employed and that employees are treated during employment in a manner which provides equal employment opportunity and tends to eliminate inequality based upon any classification protected by this chapter. All contractors shall agree not to discriminate against an employee or applicant for employment with respect to hire, tenure, terms, conditions, or privileges of employment, or a matter directly or indirectly related to employment, because of any applicable protected classification. All contractors shall be required to post a copy of Ann Arbor's Non-Discrimination Ordinance at all work locations where its employees provide services under a contract with the city.

Complaint Procedure:  If any individual has a grievance alleging a violation of this chapter, he/she has 180 calendar days from the date of the individual's knowledge of the allegedly discriminatory action or 180 calendar days from the date when the individual should have known of the alleged discriminatory action to file a complaint with the city's Human Rights Commission. If an individual fails to file a complaint alleging a violation of this chapter within the specified time frame, the complaint will not be considered by the Human Rights Commission. The complaint should be made in writing to the Human Rights Commission. The complaint may be filed in person with the City Clerk, by e-mail (hrc@a2gov.org), by phone (734-794-6141) or by mail (Ann Arbor Human Rights Commission, PO Box 8647, Ann Arbor, MI 48107). The complaint must contain information about the alleged discrimination, such as name, address, phone number of the complainant and location, date and description of the alleged violation of this chapter.

Private Actions For Damages or Injunctive Relief:  To the extent allowed by law, an individual who is the victim of discriminatory action in violation of this chapter may bring a civil action for appropriate injunctive relief or damages or both against the person(s) who acted in violation of this chapter.

2016 Rev. 0

THIS IS AN OFFICIAL GOVERNMENT NOTICE AND

MUST BE DISPLAYED WHERE EMPLOYEES CAN READILY SEE IT.

ATTACHMENT G - GENERAL CONDITIONS

Section 1 - Execution, Correlation and Intent of Documents

The contract documents shall be signed in 2 copies by the City and the Contractor.

The contract documents are complementary and what is called for by any one shall be binding. The intention of the documents is to include all labor and materials, equipment and transportation necessary for the proper execution of the work. Materials or work described in words which so applied have a well-known technical or trade meaning have the meaning of those recognized standards.

In case of a conflict among the contract documents listed below in any requirement(s), the requirement(s) of the document listed first shall prevail over any conflicting requirement(s) of a document listed later.

(1) Addenda in reverse chronological order; (2) Detailed Specifications; (3) Standard Specifications; (4) Plans; (5) General Conditions; (6) Contract; (7) Bid Forms; (8) Bond Forms; (9) Bid.

Section 2 - Order of Completion

The Contractor shall submit with each invoice, and at other times reasonably requested by the Supervising Professional, schedules showing the order in which the Contractor proposes to carry on the work. They shall include the dates at which the Contractor will start the several parts of the work, the estimated dates of completion of the several parts, and important milestones within the several parts.

Section 3 - Familiarity with Work

The Bidder or its representative shall make personal investigations of the site of the work and of existing structures and shall determine to its own satisfaction the conditions to be encountered, the nature of the ground, the difficulties involved, and all other factors affecting the work proposed under this Contract. The Bidder to whom this Contract is awarded will not be entitled to any additional compensation unless conditions are clearly different from those which could reasonably have been anticipated by a person making diligent and thorough investigation of the site.

The Bidder shall immediately notify the City upon discovery, and in every case prior to submitting its Bid, of every error or omission in the bidding documents that would be identified by a reasonably competent, diligent Bidder. In no case will a Bidder be allowed the benefit of extra compensation or time to complete the work under this Contract for extra expenses or time spent as a result of the error or omission.

Section 4 - Wage Requirements

Under this Contract, the Contractor shall conform to Chapter 14 of Title I of the Code of the City of Ann Arbor as amended; which in part states "...that all craftsmen, mechanics and laborers employed directly on the site in connection with said improvements, including said employees of subcontractors, shall receive the prevailing wage for the corresponding classes of craftsmen,

mechanics and laborers, as determined by statistics for the Ann Arbor area compiled by the United States Department of Labor. At the request of the City, any contractor or subcontractor shall provide satisfactory proof of compliance with the contract provisions required by the Section."

Where the Contract and the Ann Arbor City Ordinance are silent as to definitions of terms required in determining contract compliance with regard to prevailing wages, the definitions provided in the Davis-Bacon Act as amended (40 U.S.C. 278-a to 276-a-7) for the terms shall be used.

If the Contractor is a “covered employer” as defined in Chapter 23 of the Ann Arbor City Code, the Contractor agrees to comply with the living wage provisions of Chapter 23 of the Ann Arbor City Code. The Contractor agrees to pay those employees providing Services to the City under this Agreement a “living wage,” as defined in Section 1:815 of the Ann Arbor City Code, as adjusted in accordance with Section 1:815(3); to post a notice approved by the City of the applicability of Chapter 23 in every location in which regular or contract employees providing services under this Agreement are working; to maintain records of compliance; if requested by the City, to provide documentation to verify compliance; to take no action that would reduce the compensation, wages, fringe benefits, or leave available to any employee or person contracted for employment in order to pay the living wage required by Section 1:815; and otherwise to comply with the requirements of Chapter 23.

Contractor agrees that all subcontracts entered into by the Contractor shall contain similar wage

provision covering subcontractor’s employees who perform work on this contract.

Section 5 - Non-Discrimination

The Contractor agrees to comply, and to require its subContractor(s)to comply, with the nondiscrimination provisions of MCL 37.2209. The Contractor further agrees to comply with the provisions of Section 9:158 of Chapter 112 of Title IX of the Ann Arbor City Code, and to assure that applicants are employed and that employees are treated during employment in a manner which provides equal employment opportunity.

Section 6 - Materials, Appliances, Employees

Unless otherwise stipulated, the Contractor shall provide and pay for all materials, labor, water, tools, equipment, light, power, transportation, and other facilities necessary or used for the execution and completion of the work. Unless otherwise specified, all materials incorporated in the permanent work shall be new, and both workmanship and materials shall be of the highest quality. The Contractor shall, if required, furnish satisfactory evidence as to the kind and quality of materials.

The Contractor shall at all times enforce strict discipline and good order among its employees, and shall seek to avoid employing on the work any unfit person or anyone not skilled in the work assigned.

Adequate sanitary facilities shall be provided by the Contractor.

Section 7 - Qualifications for Employment

The Contractor shall employ competent laborers and mechanics for the work under this Contract. For work performed under this Contract, employment preference shall be given to qualified local residents.

Section 8 - Royalties and Patents

The Contractor shall pay all royalties and license fees. It shall defend all suits or claims for infringements of any patent rights and shall hold the City harmless from loss on account of infringement except that the City shall be responsible for all infringement loss when a particular process or the product of a particular manufacturer or manufacturers is specified, unless the City has notified the Contractor prior to the signing of the Contract that the particular process or product is patented or is believed to be patented.

Section 9 - Permits and Regulations

The Contractor must secure and pay for all permits, permit or plan review fees and licenses necessary for the prosecution of the work. These include but are not limited to City building permits, right-of-way permits, lane closure permits, right-of-way occupancy permits, and the like. The City shall secure and pay for easements shown on the plans unless otherwise specified.

The Contractor shall give all notices and comply with all laws, ordinances, rules and regulations bearing on the conduct of the work as drawn and specified. If the Contractor observes that the contract documents are at variance with those requirements, it shall promptly notify the Supervising Professional in writing, and any necessary changes shall be adjusted as provided in the Contract for changes in the work.

Section 10 - Protection of the Public and of Work and Property

The Contractor is responsible for the means, methods, sequences, techniques and procedures of construction and safety programs associated with the work contemplated by this contract. The Contractor, its agents or sub-contractors, shall comply with the "General Rules and Regulations for the Construction Industry" as published by the Construction Safety Commission of the State of Michigan and to all other local, State and National laws, ordinances, rules and regulations pertaining to safety of persons and property.

The Contractor shall take all necessary and reasonable precautions to protect the safety of the public. It shall continuously maintain adequate protection of all work from damage, and shall take all necessary and reasonable precautions to adequately protect all public and private property from injury or loss arising in connection with this Contract. It shall make good any damage, injury or loss to its work and to public and private property resulting from lack of reasonable protective precautions, except as may be due to errors in the contract documents, or caused by agents or employees of the City. The Contractor shall obtain and maintain sufficient insurance to cover damage to any City property at the site by any cause.

In an emergency affecting the safety of life, or the work, or of adjoining property, the Contractor is, without special instructions or authorization from the Supervising Professional, permitted to act at its discretion to prevent the threatened loss or injury. It shall also so act, without appeal, if authorized or instructed by the Supervising Professional.

Any compensation claimed by the Contractor for emergency work shall be determined by agreement or in accordance with the terms of Claims for Extra Cost - Section 15.

Section 11 - Inspection of Work

The City shall provide sufficient competent personnel for the inspection of the work.

The Supervising Professional shall at all times have access to the work whenever it is in

preparation or progress, and the Contractor shall provide proper facilities for access and for inspection.

If the specifications, the Supervising Professional's instructions, laws, ordinances, or any public authority require any work to be specially tested or approved, the Contractor shall give the Supervising Professional timely notice of its readiness for inspection, and if the inspection is by an authority other than the Supervising Professional, of the date fixed for the inspection. Inspections by the Supervising Professional shall be made promptly, and where practicable at the source of supply. If any work should be covered up without approval or consent of the Supervising Professional, it must, if required by the Supervising Professional, be uncovered for examination and properly restored at the Contractor's expense.

Re-examination of any work may be ordered by the Supervising Professional, and, if so ordered, the work must be uncovered by the Contractor. If the work is found to be in accordance with the contract documents, the City shall pay the cost of re-examination and replacement. If the work is not in accordance with the contract documents, the Contractor shall pay the cost.

Section 12 - Superintendence

The Contractor shall keep on the work site, during its progress, a competent superintendent and any necessary assistants, all satisfactory to the Supervising Professional. The superintendent will be responsible to perform all on-site project management for the Contractor. The superintendent shall be experienced in the work required for this Contract. The superintendent shall represent the Contractor and all direction given to the superintendent shall be binding as if given to the Contractor. Important directions shall immediately be confirmed in writing to the Contractor. Other directions will be confirmed on written request. The Contractor shall give efficient superintendence to the work, using its best skill and attention.

Section 13 - Changes in the Work

The City may make changes to the quantities of work within the general scope of the Contract at any time by a written order and without notice to the sureties. If the changes add to or deduct from the extent of the work, the Contract Sum shall be adjusted accordingly. All the changes shall be executed under the conditions of the original Contract except that any claim for extension of time caused by the change shall be adjusted at the time of ordering the change.

In giving instructions, the Supervising Professional shall have authority to make minor changes in the work not involving extra cost and not inconsistent with the purposes of the work, but otherwise, except in an emergency endangering life or property, no extra work or change shall be made unless in pursuance of a written order by the Supervising Professional, and no claim for an addition to the Contract Sum shall be valid unless the additional work was ordered in writing.

The Contractor shall proceed with the work as changed and the value of the work shall be determined as provided in Claims for Extra Cost - Section 15.

Section 14 - Extension of Time

Extension of time stipulated in the Contract for completion of the work will be made if and as the

Supervising Professional may deem proper under any of the following circumstances:

(1)	When work under an extra work order is added to the work under this Contract;

(2)	When the work is suspended as provided in Section 20;

(3)  When the work of the Contractor is delayed on account of conditions which could not have been foreseen, or which were beyond the control of the Contractor, and which were not the result of its fault or negligence;

(4)  Delays in the progress of the work caused by any act or neglect of the City or of its employees or by other Contractors employed by the City;

(5)	Delay due to an act of Government;

(6)  Delay by the Supervising Professional in the furnishing of plans and necessary information;

(7)  Other cause which in the opinion of the Supervising Professional entitles the Contractor to an extension of time.

The Contractor shall notify the Supervising Professional within 7 days of an occurrence or conditions which, in the Contractor's opinion, entitle it to an extension of time. The notice shall be in writing and submitted in ample time to permit full investigation and evaluation of the Contractor's claim. The Supervising Professional shall acknowledge receipt of the Contractor's notice within 7 days of its receipt. Failure to timely provide the written notice shall constitute a waiver by the Contractor of any claim.

In situations where an extension of time in contract completion is appropriate under this or any other section of the contract, the Contractor understands and agrees that the only available adjustment for events that cause any delays in contract completion shall be extension of the required time for contract completion and that there shall be no adjustments in the money due the Contractor on account of the delay.

Section 15 - Claims for Extra Cost

If the Contractor claims that any instructions by drawings or other media issued after the date of the Contract involved extra cost under this Contract, it shall give the Supervising Professional written notice within 7 days after the receipt of the instructions, and in any event before proceeding to execute the work, except in emergency endangering life or property. The procedure shall then be as provided for Changes in the Work-Section l3. No claim shall be valid unless so made.

If the Supervising Professional orders, in writing, the performance of any work not covered by the contract documents, and for which no item of work is provided in the Contract, and for which no unit price or lump sum basis can be agreed upon, then the extra work shall be done on a Cost- Plus-Percentage basis of payment as follows:

(1)  The Contractor shall be reimbursed for all reasonable costs incurred in doing the work, and shall receive an additional payment of 15% of all the reasonable costs to cover both its indirect overhead costs and profit;

(2)  The term "Cost" shall cover all payroll charges for employees and supervision required under the specific order, together with all worker's compensation, Social Security, pension and retirement allowances and social insurance, or other regular payroll charges on same; the cost of all material and supplies required of either temporary or permanent character; rental of all power-driven equipment at agreed upon rates, together with cost of fuel and supply charges for the equipment; and any costs incurred by the Contractor as a direct result of executing the order, if approved by the Supervising Professional;

(3)  If the extra is performed under subcontract, the subcontractor shall be allowed to compute its charges as described above. The Contractor shall be permitted to add an additional charge of 5% percent to that of the subcontractor for the Contractor's supervision and contractual responsibility;

(4)  The quantities and items of work done each day shall be submitted to the Supervising Professional in a satisfactory form on the succeeding day, and shall be approved by the Supervising Professional and the Contractor or adjusted at once;

(5)  Payments of all charges for work under this Section in any one month shall be made along with normal progress payments. Retainage shall be in accordance with Progress Payments-Section 16.

No additional compensation will be provided for additional equipment, materials, personnel, overtime or special charges required to perform the work within the time requirements of the Contract.

When extra work is required and no suitable price for machinery and equipment can be determined in accordance with this Section, the hourly rate paid shall be 1/40 of the basic weekly rate listed in the Rental Rate Blue Book published by Dataquest Incorporated and applicable to the time period the equipment was first used for the extra work. The hourly rate will be deemed to include all costs of operation such as bucket or blade, fuel, maintenance, "regional factors", insurance, taxes, and the like, but not the costs of the operator.

Section 16 - Progress Payments

The Contractor shall submit each month, or at longer intervals, if it so desires, an invoice covering work performed for which it believes payment, under the Contract terms, is due. The submission shall be to the City's Finance Department - Accounting Division. The Supervising Professional will, within 10 days following submission of the invoice, prepare a certificate for payment for the work in an amount to be determined by the Supervising Professional as fairly representing the acceptable work performed during the period covered by the Contractor's invoice. To insure the proper performance of this Contract, the City will retain a percentage of the estimate in accordance with Act 524, Public Acts of 1980. The City will then, following the receipt of the Supervising Professional's Certificate, make payment to the Contractor as soon as feasible, which is anticipated will be within 15 days.

An allowance may be made in progress payments if substantial quantities of permanent material have been delivered to the site but not incorporated in the completed work if the Contractor, in the opinion of the Supervising Professional, is diligently pursuing the work under this Contract. Such materials shall be properly stored and adequately protected. Allowance in the estimate shall be at the invoice price value of the items. Notwithstanding any payment of any allowance, all risk of loss due to vandalism or any damages to the stored materials remains with the Contractor.

In the case of Contracts which include only the Furnishing and Delivering of Equipment, the payments shall be; 60% of the Contract Sum upon the delivery of all equipment to be furnished, or in the case of delivery of a usable portion of the equipment in advance of the total equipment delivery, 60% of the estimated value of the portion of the equipment may be paid upon its delivery in advance of the time of the remainder of the equipment to be furnished; 30% of the Contract Sum upon completion of erection of all equipment furnished, but not later than 60 days after the date of delivery of all of the equipment to be furnished; and payment of the final 10% on final completion of erection, testing and acceptance of all the equipment to be furnished; but not later than l80 days after the date of delivery of all of the equipment to be furnished, unless testing has

been completed and shows the equipment to be unacceptable.

With each invoice for periodic payment, the Contractor shall enclose a Contractor's Declaration - Section 43, and an updated project schedule per Order of Completion - Section 2.

Section 17 - Deductions for Uncorrected Work

If the Supervising Professional decides it is inexpedient to correct work that has been damaged or that was not done in accordance with the Contract, an equitable deduction from the Contract price shall be made.

Section 18 - Correction of Work Before Final Payment

The Contractor shall promptly remove from the premises all materials condemned by the Supervising Professional as failing to meet Contract requirements, whether incorporated in the work or not, and the Contractor shall promptly replace and re-execute the work in accordance with the Contract and without expense to the City and shall bear the expense of making good all work of other contractors destroyed or damaged by the removal or replacement.

If the Contractor does not remove the condemned work and materials within l0 days after written notice, the City may remove them and, if the removed material has value, may store the material at the expense of the Contractor. If the Contractor does not pay the expense of the removal within

10 days thereafter, the City may, upon 10 days written notice, sell the removed materials at auction or private sale and shall pay to the Contractor the net proceeds, after deducting all costs

and expenses that should have been borne by the Contractor. If the removed material has no

value, the Contractor must pay the City the expenses for disposal within 10 days of invoice for the disposal costs.

The inspection or lack of inspection of any material or work pertaining to this Contract shall not relieve the Contractor of its obligation to fulfill this Contract and defective work shall be made good. Unsuitable materials may be rejected by the Supervising Professional notwithstanding that the work and materials have been previously overlooked by the Supervising Professional and accepted or estimated for payment or paid for. If the work or any part shall be found defective at any time before the final acceptance of the whole work, the Contractor shall forthwith make good the defect in a manner satisfactory to the Supervising Professional. The judgment and the decision of the Supervising Professional as to whether the materials supplied and the work done under this Contract comply with the requirements of the Contract shall be conclusive and final.

Section 19 - Acceptance and Final Payment

Upon receipt of written notice that the work is ready for final inspection and acceptance, the Supervising Professional will promptly make the inspection. When the Supervising Professional finds the work acceptable under the Contract and the Contract fully performed, the Supervising Professional will promptly sign and issue a final certificate stating that the work required by this Contract has been completed and is accepted by the City under the terms and conditions of the Contract. The entire balance found to be due the Contractor, including the retained percentage, shall be paid to the Contractor by the City within 30 days after the date of the final certificate.

Before issuance of final certificates, the Contractor shall file with the City: (1)	The consent of the surety to payment of the final estimate;

(2)	The Contractor's Affidavit in the form required by Section 44.

In case the Affidavit or consent is not furnished, the City may retain out of any amount due the

Contractor, sums sufficient to cover all lienable claims.

The making and acceptance of the final payment shall constitute a waiver of all claims by the City except those arising from:

(1)	unsettled liens;

(2)	faulty work appearing within 12 months after final payment;

(3)	hidden defects in meeting the requirements of the plans and specifications; (4)	manufacturer's guarantees.

It shall also constitute a waiver of all claims by the Contractor, except those previously made and still unsettled.

Section 20 - Suspension of Work

The City may at any time suspend the work, or any part by giving 5 days notice to the Contractor in writing. The work shall be resumed by the Contractor within 10 days after the date fixed in the written notice from the City to the Contractor to do so. The City shall reimburse the Contractor for expense incurred by the Contractor in connection with the work under this Contract as a result of the suspension.

If the work, or any part, shall be stopped by the notice in writing, and if the City does not give notice in writing to the Contractor to resume work at a date within 90 days of the date fixed in the written notice to suspend, then the Contractor may abandon that portion of the work suspended and will be entitled to the estimates and payments for all work done on the portions abandoned, if any, plus 10% of the value of the work abandoned, to compensate for loss of overhead, plant expense, and anticipated profit.

Section 21 - Delays and the City's Right to Terminate Contract

If the Contractor refuses or fails to prosecute the work, or any separate part of it, with the diligence required to insure completion, ready for operation, within the allowable number of consecutive calendar days specified plus extensions, or fails to complete the work within the

required time, the City may, by written notice to the Contractor, terminate its right to proceed with the work or any part of the work as to which there has been delay. After providing the notice the

City may take over the work and prosecute it to completion, by contract or otherwise, and the

Contractor and its sureties shall be liable to the City for any excess cost to the City. If the

Contractor's right to proceed is terminated, the City may take possession of and utilize in completing the work, any materials, appliances and plant as may be on the site of the work and useful for completing the work. The right of the Contractor to proceed shall not be terminated or the Contractor charged with liquidated damages where an extension of time is granted under Extension of Time - Section 14.

If the Contractor is adjudged a bankrupt, or if it makes a general assignment for the benefit of creditors, or if a receiver is appointed on account of its insolvency, or if it persistently or repeatedly refuses or fails except in cases for which extension of time is provided, to supply enough properly skilled workers or proper materials, or if it fails to make prompt payments to subcontractors or for material or labor, or persistently disregards laws, ordinances or the instructions of the Supervising Professional, or otherwise is guilty of a substantial violation of any provision of the Contract, then the City, upon the certificate of the Supervising Professional that sufficient cause exists to justify such action, may, without prejudice to any other right or remedy and after giving the Contractor 3 days written notice, terminate this Contract. The City may then take possession of the premises

and of all materials, tools and appliances thereon and without prejudice to any other remedy it may have, make good the deficiencies or finish the work by whatever method it may deem expedient, and deduct the cost from the payment due the Contractor. The Contractor shall not be entitled to receive any further payment until the work is finished. If the expense of finishing the work, including compensation for additional managerial and administrative services exceeds the unpaid balance of the Contract Sum, the Contractor and its surety are liable to the City for any excess cost incurred. The expense incurred by the City, and the damage incurred through the Contractor's default, shall be certified by the Supervising Professional.

Section 22 - Contractor's Right to Terminate Contract

If the work should be stopped under an order of any court, or other public authority, for a period of 3 months, through no act or fault of the Contractor or of anyone employed by it, then the Contractor may, upon 7 days written notice to the City, terminate this Contract and recover from the City payment for all acceptable work executed plus reasonable profit.

Section 23 - City's Right To Do Work

If the Contractor should neglect to prosecute the work properly or fail to perform any provision of this Contract, the City, 3 days after giving written notice to the Contractor and its surety may, without prejudice to any other remedy the City may have, make good the deficiencies and may deduct the cost from the payment due to the Contractor.

Section 24 - Removal of Equipment and Supplies

In case of termination of this Contract before completion, from any or no cause, the Contractor, if notified to do so by the City, shall promptly remove any part or all of its equipment and supplies from the property of the City, failing which the City shall have the right to remove the equipment and supplies at the expense of the Contractor.

The removed equipment and supplies may be stored by the City and, if all costs of removal and storage are not paid by the Contractor within 10 days of invoicing, the City upon 10 days written notice may sell the equipment and supplies at auction or private sale, and shall pay the Contractor the net proceeds after deducting all costs and expenses that should have been borne by the Contractor and after deducting all amounts claimed due by any lien holder of the equipment or supplies.

Section 25 - Responsibility for Work and Warranties

The Contractor assumes full responsibility for any and all materials and equipment used in the construction of the work and may not make claims against the City for damages to materials and equipment from any cause except negligence or willful act of the City. Until its final acceptance, the Contractor shall be responsible for damage to or destruction of the project (except for any part covered by Partial Completion and Acceptance - Section 26). The Contractor shall make good all work damaged or destroyed before acceptance. All risk of loss remains with the Contractor until final acceptance of the work (Section 19) or partial acceptance (Section 26). The Contractor is advised to investigate obtaining its own builders risk insurance.

The Contractor shall guarantee the quality of the work for a period of one year. The Contractor shall also unconditionally guarantee the quality of all equipment and materials that are furnished and installed under the contract for a period of one year. At the end of one year after the Contractor's receipt of final payment, the complete work, including equipment and materials furnished and installed under the contract, shall be inspected by the Contractor and the

Supervising Professional. Any defects shall be corrected by the Contractor at its expense as soon as practicable but in all cases within 60 days. Any defects that are identified prior to the end of one year shall also be inspected by the Contractor and the Supervising Professional and shall be corrected by the Contractor at its expense as soon as practicable but in all cases within 60 days. The Contractor shall assign all manufacturer or material supplier warranties to the City prior to final payment. The assignment shall not relieve the Contractor of its obligations under this paragraph to correct defects.

Section 26 - Partial Completion and Acceptance

If at any time prior to the issuance of the final certificate referred to in Acceptance and Final Payment - Section 19, any portion of the permanent construction has been satisfactorily completed, and if the Supervising Professional determines that portion of the permanent construction is not required for the operations of the Contractor but is needed by the City, the Supervising Professional shall issue to the Contractor a certificate of partial completion, and immediately the City may take over and use the portion of the permanent construction described in the certificate, and exclude the Contractor from that portion.

The issuance of a certificate of partial completion shall not constitute an extension of the Contractor's time to complete the portion of the permanent construction to which it relates if the Contractor has failed to complete it in accordance with the terms of this Contract. The issuance of the certificate shall not release the Contractor or its sureties from any obligations under this Contract including bonds.

If prior use increases the cost of, or delays the work, the Contractor shall be entitled to extra compensation, or extension of time, or both, as the Supervising Professional may determine.

Section 27 - Payments Withheld Prior to Final

Acceptance of Work

The City may withhold or, on account of subsequently discovered evidence, nullify the whole or part of any certificate to the extent reasonably appropriate to protect the City from loss on account of:

(1)	Defective work not remedied;

(2)  Claims filed or reasonable evidence indicating probable filing of claims by other parties against the Contractor;

(3)  Failure of the Contractor to make payments properly to subcontractors or for material or labor;

(4)	Damage to another Contractor.

When the above grounds are removed or the Contractor provides a Surety Bond satisfactory to the City which will protect the City in the amount withheld, payment shall be made for amounts withheld under this section.

Section 28 - Contractor's Insurance

(1)  The Contractor shall procure and maintain during the life of this Contract, including the guarantee period and during any warranty work, such insurance policies, including those set forth below, as will protect itself and the City from all claims for bodily injuries, death

or property damage which may arise under this Contract; whether the act(s) or omission(s) giving rise to the claim were made by the Contractor or by any subcontractor or anyone employed by them directly or indirectly. In the case of all contracts involving on-site work, the Contractor shall provide to the City, before the commencement of any work under this contract, certificates of insurance and other documentation satisfactory to the City demonstrating it has obtained the policies and endorsements required on behalf of itself, and when requested, any subcontractor(s). The certificates of insurance endorsements and/or copies of policy language shall document that the Contractor satisfies the following minimum requirements.

(a) Worker's Compensation Insurance in accordance with all applicable state and federal statutes. Further, Employers Liability Coverage shall be obtained in the following minimum amounts:

Bodily Injury by Accident - $500,000 each accident Bodily Injury by Disease - $500,000 each employee Bodily Injury by Disease - $500,000 each policy limit

(b) Commercial General Liability Insurance equivalent to, as a minimum, Insurance Services Office form CG 00 01 07 98 or current equivalent. The City of Ann Arbor shall be named as an additional insured. There shall be no added exclusions or limiting endorsements specifically for the following coverages: Products and Completed Operations, Explosion, Collapse and Underground coverage or Pollution. Further there shall be no added exclusions or limiting endorsements which diminish the City’s protections as an additional insured under the policy. The following minimum limits of liability are required:

$1,000,000	Each occurrence as respect Bodily Injury Liability or Property

Damage Liability, or both combined.

$2,000,000	Per Job General Aggregate

$1,000,000	Personal and Advertising Injury

$2,000,000	Products and Completed Operations Aggregate

(c) Motor Vehicle Liability Insurance, including Michigan No-Fault Coverages, equivalent to, as a minimum, Insurance Services Office form CA 00 01 07 97 or current equivalent. Coverage shall include all owned vehicles, all non-owned vehicles and all hired vehicles. The City of Ann Arbor shall be named as an additional insured. There shall be no added exclusions or limiting endorsements which diminish the City’s protections as an additional insured under the policy. Further, the limits of liability shall be $1,000,000 for each occurrence as respects Bodily Injury Liability or Property Damage Liability, or both combined.

(d) Umbrella/Excess Liability Insurance shall be provided to apply excess of the Commercial General Liability, Employers Liability and the Motor Vehicle coverage enumerated above, for each occurrence and for aggregate in the amount of

$1,000,000.

(2)  Insurance required under subsection (1)(b) and (1)(c) above shall be considered primary as respects any other valid or collectible insurance that the City may possess, including any self-insured retentions the City may have; and any other insurance the City does possess shall be considered excess insurance only and shall not be required to contribute with this insurance. Further, the Contractor agrees to waive any right of recovery by its insurer against the City.

(3)    Insurance companies and policy forms are subject to approval of the City Attorney, which approval shall not be unreasonably withheld.  .Documentation must provide and demonstrate an unconditional 30 day written notice of cancellation in favor of the City of Ann Arbor. Further, the documentation must explicitly state the following: (a) the policy number; name of insurance company; name and address of the agent or authorized representative; name and address of insured; project name; policy expiration date; and specific coverage amounts; (b) any deductibles or self-insured retentions which shall be approved by the City, in its sole discretion; (c) that the policy conforms to the requirements specified Contractor shall furnish the City with satisfactory certificates of insurance and endorsements prior to commencement of any work. Upon request, the Contractor shall provide within 30 days a copy of the policy(ies) to the City. If any of the above coverages expire by their terms during the term of this Contract, the Contractor shall deliver proof of renewal and/or new policies and endorsements to the Administering Service Area/Unit at least ten days prior to the expiration date.

(4)  Any Insurance provider of Contractor shall be admitted and authorized to do business in the State of Michigan and shall carry and maintain a minimum rating assigned by A.M. Best & Company’s Key Rating Guide of “A-“ Overall and a minimum Financial Size Category of “V”. Insurance policies and certificates issued by non-admitted insurance companies are not acceptable unless approved in writing by the City.

(5)  City reserves the right to require additional coverage and/or coverage amounts as may be included from time to time in the Detailed Specifications for the Project.

(6)    The provisions of General Condition 28 shall survive the expiration or earlier termination of this contract for any reason.

Section 29 - Surety Bonds

Bonds will be required from the successful bidder as follows:

(1)	A Performance Bond to the City of Ann Arbor for the amount of the bid(s) accepted;

(2)	A Labor and Material Bond to the City of Ann Arbor for the amount of the bid(s) accepted.

Bonds shall be executed on forms supplied by the City in a manner and by a Surety Company authorized to transact business in Michigan and satisfactory to the City Attorney.

Section 30 - Damage Claims

The Contractor shall be held responsible for all damages to property of the City or others, caused by or resulting from the negligence of the Contractor, its employees, or agents during the progress of or connected with the prosecution of the work, whether within the limits of the work or elsewhere. The Contractor must restore all property injured including sidewalks, curbing, sodding, pipes, conduit, sewers or other public or private property to not less than its original condition with new work.

Section 31 - Refusal to Obey Instructions

If the Contractor refuses to obey the instructions of the Supervising Professional, the Supervising Professional shall withdraw inspection from the work, and no payments will be made for work performed thereafter nor may work be performed thereafter until the Supervising Professional shall have again authorized the work to proceed.

Section 32 - Assignment

Neither party to the Contract shall assign the Contract without the written consent of the other. The Contractor may assign any monies due to it to a third party acceptable to the City.

Section 33 - Rights of Various Interests

Whenever work being done by the City's forces or by other contractors is contiguous to work covered by this Contract, the respective rights of the various interests involved shall be established by the Supervising Professional, to secure the completion of the various portions of the work in general harmony.

The Contractor is responsible to coordinate all aspects of the work, including coordination of, and with, utility companies and other contractors whose work impacts this project.

Section 34 - Subcontracts

The Contractor shall not award any work to any subcontractor without prior written approval of the City. The approval will not be given until the Contractor submits to the City a written statement concerning the proposed award to the subcontractor. The statement shall contain all information the City may require.

The Contractor shall be as fully responsible to the City for the acts and omissions of its subcontractors, and of persons either directly or indirectly employed by them, as it is for the acts and omissions of persons directly employed by it.

The Contractor shall cause appropriate provisions to be inserted in all subcontracts relative to the work to bind subcontractors to the Contractor by the terms of the General Conditions and all other contract documents applicable to the work of the subcontractors and to give the Contractor the same power to terminate any subcontract that the City may exercise over the Contractor under any provision of the contract documents.

Nothing contained in the contract documents shall create any contractual relation between any subcontractor and the City.

Section 35 - Supervising Professional's Status

The Supervising Professional has the right to inspect any or all work. The Supervising Professional has authority to stop the work whenever stoppage may be appropriate to insure the proper execution of the Contract. The Supervising Professional has the authority to reject all work and materials which do not conform to the Contract and to decide questions which arise in the execution of the work.

The Supervising Professional shall make all measurements and determinations of quantities. Those measurements and determinations are final and conclusive between the parties.

Section 36 - Supervising Professional's Decisions

The Supervising Professional shall, within a reasonable time after their presentation to the Supervising Professional, make decisions in writing on all claims of the City or the Contractor and on all other matters relating to the execution and progress of the work or the interpretation of the contract documents.

Section 37 - Storing Materials and Supplies

Materials and supplies may be stored at the site of the work at locations agreeable to the City unless specific exception is listed elsewhere in these documents. Ample way for foot traffic and drainage must be provided, and gutters must, at all times, be kept free from obstruction. Traffic on streets shall be interfered with as little as possible. The Contractor may not enter or occupy with agents, employees, tools, or material any private property without first obtaining written permission from its owner. A copy of the permission shall be furnished to the Supervising Professional.

Section 38 - Lands for Work

The Contractor shall provide, at its own expense and without liability to the City, any additional land and access that may be required for temporary construction facilities or for storage of materials.

Section 39 - Cleaning Up

The Contractor shall, as directed by the Supervising Professional, remove at its own expense from the City's property and from all public and private property all temporary structures, rubbish and waste materials resulting from its operations unless otherwise specifically approved, in writing, by the Supervising Professional.

Section 40 - Salvage

The Supervising Professional may designate for salvage any materials from existing structures or underground services. Materials so designated remain City property and shall be transported or stored at a location as the Supervising Professional may direct.

Section 41 - Night, Saturday or Sunday Work

No night or Sunday work (without prior written City approval) will be permitted except in the case of an emergency and then only to the extent absolutely necessary. The City may allow night work which, in the opinion of the Supervising Professional, can be satisfactorily performed at night. Night work is any work between 8:00 p.m. and 7:00 a.m. No Saturday work will be permitted unless the Contractor gives the Supervising Professional at least 48 hours but not more than 5 days notice of the Contractor's intention to work the upcoming Saturday.

Section 42 - Sales Taxes

Under State law the City is exempt from the assessment of State Sales Tax on its direct purchases. Contractors who acquire materials, equipment, supplies, etc. for incorporation in City projects are not likewise exempt. State Law shall prevail. The Bidder shall familiarize itself with the State Law and prepare its Bid accordingly. No extra payment will be allowed under this Contract for failure of the Contractor to make proper allowance in this bid for taxes it must pay.

CONTRACTOR'S DECLARATION

I hereby declare that I have not, during the period 	, 20 	, to 	, 20

, performed any work, furnished any materials, sustained any loss, damage or delay, or otherwise done anything in addition to the regular items (or executed change orders) set forth in the Contract

titled  	, for which I shall ask, demand, sue for, or claim compensation or extension of time from the City, except as I hereby make claim for additional

compensation or extension of time as set forth on the attached itemized statement. I further declare that I have paid all payroll obligations related to this Contract that have become due during

the above period and that all invoices related to this Contract received more than 30 days prior to this declaration have been paid in full except as listed below.

There is/is not (Contractor please circle one and strike one as appropriate) an itemized statement attached regarding a request for additional compensation or extension of time.

Contractor	Date

By 	 (Signature)

Its 	 (Title of Office)

Past due invoices, if any, are listed below.

CONTRACTOR'S AFFIDAVIT

The undersigned Contractor,                         , represents that on             ,

20   , it was awarded a contract by the City of Ann Arbor, Michigan to               under the terms and conditions of a Contract titled                            . The Contractor represents that all work has now been accomplished and the Contract is complete.

The Contractor warrants and certifies that all of its indebtedness arising by reason of the Contract has been fully paid or satisfactorily secured; and that all claims from subcontractors and others for labor and material used in accomplishing the project, as well as all other claims arising from the performance of the Contract, have been fully paid or satisfactorily settled. The Contractor agrees that, if any claim should hereafter arise, it shall assume responsibility for it immediately upon request to do so by the City of Ann Arbor.

The Contractor, for valuable consideration received, does further waive, release and relinquish any and all claims or right of lien which the Contractor now has or may acquire upon the subject premises for labor and material used in the project owned by the City of Ann Arbor.

This affidavit is freely and voluntarily given with full knowledge of the facts.

Contractor	Date

By 	 (Signature)

Its 	 (Title of Office)

Subscribed and sworn to before me, on this 	day of 	, 20

, 	County, Michigan

Notary Public

County, MI My commission expires on:

GC-16

ATTACHMENT H – FINAL BID SHEET

General

Contractor shall be paid for those Services performed pursuant to this Agreement inclusive of all reimbursable expenses (if applicable), in accordance with the terms and conditions herein.  The attached Compensation and Final Bid Sheet Form of J. Ranck Electric, Inc.’s proposal dated October 27, 2016 below states nature and amount of compensation the Contractor may charge the City:

| Ring/Site Location | Site Address or Demarcation | Cost |
| --- | --- | --- |
| WESTSIDE AND BI-SECTOR | City Hall North Demarcation - 301 E. Huron St., Field Operations Center South Demarcation - 4251 Stone School Rd. | $658,904 |
| Subtotal Ring/Bi-Sector: | $658,904 |
| CABINET AT STADIUM & HENRY |  | $28,330 |
| CENTRAL POLICE DEPT | 324 Maynard St | $15,888 |
| FIRE STATION #2 | 1510 E Stadium Blvd. | $17,968 |
| SENIOR CENTER | 1320 Baldwin Ave. | $20,396 |
| WATER UTILITIES FIELD OPS | 2000 S. Industrial | $11,598 |
| CABINET AT NE CORNER OF EISENHOWER & STATE |  | $22,978 |
| COUNTY ADMIN | 220 N Main St | $10,740 |
| FARMERS MARKET | 315 Detroit St. | $14,350 |
| FIRE STATION #3 | 2130 Jackson Rd | $14,519 |
| FIRE STATION #6 | 1881 Briarwood Circle | $34,032 |
| FIRESTATION #1 | 111 N. Fifth Ave | $6,776 |
| HOUSING COMMISSION/MILLER | 726 Miller Rd | $16,558 |
| MACK POOL | 715 Brooks St | $30,749 |
| MUNICIPAL AIRPORT | 801 Airport Dr. | $61,881 |
| NEW CABINET JACKSON/MAPLE RD |  | $22,524 |
| VETS MEM. PARK | 2150 Jackson Rd | $24,056 |
| WATER TREATMENT PLANT - 2 LATERALS | 919 Sunset Rd | $26,727 |
| HOUSING COMMISSION/MAPLE - no building yet | NW Corner of Dexter/Maple | $12,027 |
| HVA | 1200 State Circle | $12,418 |
| LIBERTY ST PUMP STATION | 2675 W. Liberty St | $17,329 |
| Subtotal City Sites: | $421,844 |
| Total City Construction Costs: | $1,080,748 |

| Optional Third-Party Sites | Site Address or Demarcation | Cost |
| --- | --- | --- |
| AAATA BLAKE TRANSIT | 331 S Fourth Ave | $5,083 |
| AAATA HEADQUARTERS | 2700 S Industrial | $49,622 |
| AA PUBLIC LIBRARY - WEST BRANCH | 2503 Jackson Rd | $32,349 |
| AA PUBLIC LIBRARY - MAIN BRANCH | 343 S Fifth Ave | $12,393 |
| SPARK CENTRAL | 255 E Liberty St. | $29,800 |
| Total Third-Party Sites | $129,247 |

ATTACHMENT I – NETWORK SEGMENTS

| Print # | Aerial | OHG | Overlash | DTE Pole | AT&T Pole | Foreign Pole | Anchor | Sidewalk Anchor | Pole Riser | Existing UG | New UG | Existing Handhole | New Handhole | New Cabinet | End Splice Point | Midsheath Splice Point | Aerial Storage Loop | UG Storage Loop | R/R SW Flags | No Tape Conduit Issues | Short Duct Issue |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 145-288 | 3,933 | 261 |  | 25 | 5 |  | 21 |  | 1 |  | 1,072 |  | 1 |  |  |  | 2 | 1 |  |  |  |
| 145-290 | 3,049 |  |  | 18 | 4 |  | 10 |  | 1 |  | 235 |  | 1 |  |  |  | 1 | 1 |  |  |  |
| 148-280 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 148-282 |  |  |  |  |  |  |  |  |  | 3,986 | 125 | 16 | 1 |  | 1 |  |  | 3 |  | 811 | 5 |
| 148-284 | 3,815 | 196 |  | 29 | 7 |  | 14 | 1 | 3 | 1,897 | 404 | 8 | 1 | 1 |  | 2 | 2 | 1 | 1 |  | 8 |
| 148-286 |  |  |  |  |  |  |  |  |  | 2,334 |  | 6 |  |  |  |  |  | 2 |  |  |  |
| 148-288 | 1,687 | 165 |  | 4 | 14 |  | 6 |  | 2 | 3,128 | 6 | 9 |  |  | 1 |  | 1 | 2 |  | 796 | 6 |
| 148-290 |  |  |  |  |  |  |  |  |  | 1,231 | 425 | 7 | 2 |  |  |  |  | 2 |  |  |  |
| 151-274 | 2,690 |  |  | 13 | 5 |  | 9 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |
| 151-276 | 2,337 | 50 |  | 4 | 18 |  | 8 |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |
| 151-278 | 1,208 |  |  | 10 | 2 |  | 3 |  | 1 | 1,117 | 205 | 4 |  |  |  |  |  | 1 |  | 372 |  |
| 151-280 |  |  |  |  |  |  |  |  |  | 2,622 | 67 | 10 |  |  |  |  |  | 2 | 2 | 969 |  |
| 151-286 | 435 | 67 |  |  | 4 |  | 1 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |
| 151-288 | 2,159 | 120 |  | 3 | 16 |  | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 151-290 | 1,629 |  |  | 14 |  |  | 6 |  |  | 2,786 | 330 | 4 | 2 |  |  |  | 1 | 2 |  |  |  |
| 154-270 |  |  |  |  |  |  |  |  |  | 1,020 |  | 2 |  |  |  |  |  |  |  | 452 |  |
| 154-272 |  |  |  |  |  |  |  |  |  | 3,308 | 365 | 14 | 1 |  |  | 1 |  | 3 |  | 662 |  |
| 154-274 | 3,898 | 320 |  | 12 | 25 |  | 15 |  | 3 | 1,074 | 257 | 5 |  |  | 1 |  | 2 |  |  | 586 |  |
| 154-286 | 4,565 | 121 | 438 | 19 | 21 |  | 5 |  | 2 |  | 510 |  |  |  | 1 |  |  | 3 | 2 |  |  |
| 154-288 |  |  |  |  | 1 |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 154-290 | 612 |  |  | 3 |  | 2 | 1 |  |  | 723 | 776 | 3 | 2 |  |  |  |  | 1 |  |  |  |
| 157-264 |  |  |  |  |  |  |  |  |  |  | 1,540 |  | 3 |  |  |  |  | 1 | 1 |  |  |
| 157-266 | 3,899 |  |  | 20 |  |  | 7 |  | 1 |  |  |  |  |  |  | 1 | 2 |  |  |  |  |
| 157-268 | 3,748 |  |  | 23 |  |  | 9 |  | 1 | 512 |  |  |  |  |  | 1 | 1 |  |  |  |  |
| 157-270 |  |  |  |  |  |  |  |  |  | 3,121 | 605 | 15 | 2 |  |  | 1 |  | 4 |  |  | 5 |
| 157-282 |  |  |  |  |  |  |  |  |  | 2,649 | 400 | 11 |  |  | 1 |  |  | 1 | 1 | 1,540 |  |
| 157-284 | 931 | 224 | 378 | 12 | 3 |  | 2 |  | 2 | 5,982 | 1,691 | 42 | 2 |  |  | 4 |  |  | 19 | 1,136 | 21 |
| 157-286 | 3,572 | 1,120 | 258 | 39 | 6 |  | 13 |  | 5 | 42 | 252 | 2 |  |  |  | 1 | 2 |  | 7 |  | 6 |
| 160-266 | 521 |  |  | 3 |  |  | 2 |  | 1 | 794 | 1,809 | 13 |  |  | 1 |  |  | 2 |  | 1,189 |  |
| 160-268 | 817 |  |  | 5 | 1 |  | 3 |  | 1 |  | 77 |  |  |  |  |  | 1 |  |  |  |  |
| 160-270 |  |  |  |  |  |  |  |  |  | 2,251 | 1,219 | 11 | 4 |  | 1 |  |  | 6 |  |  | 5 |
| 160-272 |  |  |  |  |  |  |  |  |  | 2,024 | 672 | 11 | 2 |  |  | 1 |  | 3 | 1 |  |  |
| 160-274 | 622 |  |  | 4 |  |  | 1 |  | 1 | 2,300 | 18 | 5 |  |  | 1 |  |  | 1 |  |  |  |
| 160-276 | 1,277 |  |  | 9 | 1 |  | 2 |  |  |  | 85 | 1 |  |  |  |  | 1 |  |  |  |  |
| 160-278 | 2,844 | 267 |  | 23 | 3 |  | 4 | 1 | 1 | 70 | 1 | 2 |  |  |  |  | 2 | 1 |  |  |  |
| 160-280 | 3,741 | 213 |  | 38 | 2 |  | 10 | 1 | 1 | 324 | 9 | 4 |  |  |  |  | 1 |  | 1 |  | 9 |

| Print # | Aerial | OHG | Overlash | DTE Pole | AT&T Pole | Foreign Pole | Anchor | Sidewalk Anchor | Pole Riser | Existing UG | New UG | Existing Handhole | New Handhole | New Cabinet | End Splice Point | Midsheath Splice Point | Aerial Storage Loop | UG Storage Loop | R/R SW Flags | No Tape Conduit Issues | Short Duct Issue |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 160-282 | 2,235 | 54 |  | 25 |  |  | 6 |  | 3 | 1,119 | 335 | 8 |  |  |  | 1 | 3 |  | 1 |  | 3 |
| 160-284 |  |  |  |  |  |  |  |  |  | 4,057 |  | 16 |  |  | 1 |  |  | 2 |  | 966 |  |
| 160-286 |  |  |  |  |  |  |  |  |  | 3,254 | 1,185 | 20 | 2 |  |  | 1 |  | 4 |  | 894 |  |
| 160-288 |  |  |  |  |  |  |  |  |  | 1,522 | 1,107 | 11 |  |  |  |  |  | 2 |  | 670 |  |
| 160-290 |  |  |  |  |  |  |  |  |  | 169 | 731 | 5 |  |  |  |  |  | 1 |  |  |  |
| 163-266 |  |  |  |  |  |  |  |  |  | 3,146 | 187 | 5 |  |  |  |  |  | 1 |  | 3,146 |  |
| 163-268 | 547 |  |  | 4 |  |  | 3 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |
| 163-272 |  |  |  |  |  |  |  |  |  | 988 |  | 1 |  |  |  |  |  | 1 |  |  |  |
| 163-274 | 2,218 | 92 |  | 13 | 8 |  | 3 |  | 1 | 2,817 | 130 | 7 |  |  |  | 1 | 1 |  |  | 555 |  |
| 163-276 | 2,841 |  |  | 24 | 4 |  | 8 |  | 2 | 1,386 | 306 | 3 |  |  |  | 1 | 1 | 1 |  | 870 |  |
| 163-278 | 5,048 | 157 |  | 30 | 12 |  | 7 |  |  |  |  |  |  |  | 1 |  | 2 |  |  |  |  |
| 163-280 | 1,722 | 369 |  | 18 |  |  | 5 |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| 163-286 |  |  |  |  |  |  |  |  |  | 414 | 385 | 3 |  |  |  |  |  | 1 | 2 |  |  |
| 163-290 |  |  |  |  |  |  |  |  |  | 1,052 | 2,515 | 12 | 1 |  | 1 |  |  | 2 |  | 211 |  |
| 163-292 | 1,579 |  |  | 11 |  |  | 6 |  | 1 |  | 35 |  |  |  |  |  | 1 |  |  |  |  |
| 166-264 |  |  |  |  |  |  |  |  |  | 2,177 |  | 7 |  |  |  |  |  | 2 |  |  |  |
| 166-266 | 1,660 | 123 |  | 13 |  |  | 2 |  | 2 | 3,014 | 659 | 12 |  |  |  |  | 1 | 3 |  |  | 9 |
| 166-268 | 1,346 |  |  | 9 |  |  | 6 |  | 1 | 741 | 82 | 4 |  |  |  |  |  | 1 | 1 |  |  |
| 166-270 | 3,906 | 60 |  | 19 | 9 |  | 6 | 2 | 2 | 253 | 110 | 1 |  |  | 1 | 1 | 1 |  |  |  |  |
| 166-272 | 2,431 | 138 |  | 2 | 19 |  | 4 |  | 1 | 746 | 727 | 3 |  |  |  | 1 | 2 | 1 |  |  |  |
| 166-274 | 2,893 | 47 |  | 16 | 12 |  | 3 |  |  |  |  |  |  |  |  | 1 | 2 |  |  |  |  |
| 166-276 | 685 |  |  | 8 |  |  | 1 |  | 1 |  | 130 | 1 |  |  |  |  |  |  |  |  |  |
| 166-290 |  |  |  |  |  |  |  |  |  | 1,113 |  | 2 |  |  |  |  |  | 1 |  | 1,113 |  |
| 166-292 |  |  |  |  |  |  |  |  |  | 3,781 | 1,358 | 13 | 3 |  |  | 2 |  | 2 | 1 | 872 | 5 |
| 166-294 |  |  |  |  |  |  |  |  |  | 1,298 |  |  | 2 |  |  |  |  | 1 |  |  |  |
| 169-274 | 3,516 |  |  | 22 | 7 |  | 2 | 1 | 1 |  | 354 |  |  |  | 1 |  | 1 |  | 1 |  |  |
| 169-276 | 1,938 |  |  | 14 | 2 |  | 4 |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |
| 169-282 |  |  |  |  |  |  |  |  |  | 2,115 | 195 | 12 |  |  | 1 |  |  | 2 |  | 258 |  |
| 169-284 |  |  |  |  |  |  |  |  |  | 225 | 3,968 | 6 | 5 |  |  |  |  | 3 |  |  |  |
| 169-286 | 1,460 |  |  | 10 |  |  |  | 1 | 1 |  | 2,430 |  | 3 |  |  |  | 1 | 1 |  |  |  |
| 169-292 | 777 |  |  | 7 |  |  | 4 |  | 2 | 3,040 | 275 | 11 |  |  |  | 1 |  | 2 |  | 725 |  |
| 172-276 | 2,977 |  |  | 25 |  |  | 4 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |
| 172-278 | 403 |  |  | 3 |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 172-280 | 3,013 | 103 |  | 8 | 13 |  | 4 |  | 1 | 573 | 415 | 3 |  |  |  | 1 | 2 |  |  |  |  |
| 172-282 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 172-286 | 1,797 | 168 |  | 10 |  |  | 5 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |
| 172-288 | 2,117 |  |  | 18 |  |  | 4 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |
| 172-290 | 2,238 |  |  | 14 |  |  | 4 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |
| 172-292 | 593 |  |  | 4 |  |  | 1 |  | 2 | 1,306 | 1,522 | 4 | 3 |  |  | 1 |  | 2 |  | 887 |  |

| Print # | Aerial | OHG | Overlash | DTE Pole | AT&T Pole | Foreign Pole | Anchor | Sidewalk Anchor | Pole Riser | Existing UG | New UG | Existing Handhole | New Handhole | New Cabinet | End Splice Point | Midsheath Splice Point | Aerial Storage Loop | UG Storage Loop | R/R SW Flags | No Tape Conduit Issues | Short Duct Issue |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 172-294 |  |  |  |  |  |  |  |  |  | 1,664 | 56 | 9 | 2 | 1 | 1 |  |  | 2 | 1 | 129 | 5 |
| 175-276 | 2,622 | 329 |  | 22 |  |  | 7 |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |
| 175-278 | 4,982 | 490 |  | 31 |  | 1 | 15 |  | 1 |  | 150 |  |  |  | 1 | 1 | 2 |  |  |  |  |
| 175-280 | 165 |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 178-280 | 3,791 |  |  | 25 |  |  | 7 |  | 1 |  | 115 |  |  |  |  |  | 3 |  |  |  |  |

| Totals | 115,48 | 5,25 |  |  |  |  |  |  |  |  | 32,61 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| : | 9 | 4 | 1,074 | 735 | 224 | 4 | 280 | 7 | 50 | 87,265 | 7 | 384 | 45 | 2 | 16 | 26 | 54 | 81 | 42 | 19,809 | 87 |

Total Aerial & UG

Footage:	235,371

ATTACHMENT I - SITE LOCATIONS

| Location | Address | Print # | Entry Type | Interior Footage | Rack/Wall Mount PP | Comments | Fiber Patch Panel | Qty | Fiber Inserts | Qty | Trip Lite Secure Wall Cabinet | Qty | Copper 5E Patch Panel | Qty |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CITY HALL | 301 E. Huron St. | 157- 284 | Existing Duct |  | Rack | 3 separate entries - all 3 entries enter from the West in existing duct | CCH-04U | 3 | CCH-CP24- A9 | 18 |  |  |  |  |
| COUNTY ADMIN | 220 N Main St | 157- 284 | Existing Duct | 10 | Wall | Enter into MDF | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| U of M HEAD END | 610 E University | 160- 282 | Aerial | 470 | Rack | Interior thru tunnel from another building | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| SPARK CENTRAL | 255 E Liberty St. | 157- 284 | New UG | 100 | Rack | Below Grade Entry - R/R Asphalt at Building - Interior EMT | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| FARMERS MARKET | 315 Detroit St. | 157- 286 | New UG | 100 | Wall | R/R Bricks & 4 Sidewalk Flags - Interior EMT | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| AAATA HEADQUARTERS | 2700 S Industrial | 160- 272 | New UG | 490 | Rack | Tall Ceilings - Interior EMT | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| AAATA BLAKE TRANSIT | 331 S Fourth Ave | 157- 284 | Existing Duct |  | Rack | Existing Duct from Handhole to MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| CENTRAL POLICE DEPT | 324 Maynard St | 157- 284 | New UG | 10 | Rack | Use existing pullbox if there is room | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| PARKING STRUCTURE | 650 S. Forest Ave | 160- 282 | Aerial | 105 | Wall | Interior EMT | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| AA PUBLIC LIBRARY - MAIN BRANCH | 343 S Fifth Ave | 157- 284 | New UG | 65 | Rack | Below Grade Entry/Use Existing 4" Entry - Interior EMT | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| AA PUBLIC LIBRARY - WEST BRANCH | 2503 Jackson Rd | 148- 284 | New UG | 160 | Wall | R/R Asphalt at Building - Interior EMT | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| AA PUBLIC LIBRARY - MALLET CREEK BRANCH | 3090 Eisenhower Pkwy | 166- 270 | Existing Duct |  | Rack | Existing 4" duct from riser pole to MDF with Maxcell | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| AA PUBLIC LIBRARY - TRAVERWOOD BRANCH | 3333 Traverwood Dr | 166- 294 | New UG | 30 | Rack | Enter into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| FULLER POOL | 1519 Fuller Road | 163- 286 | New UG | 25 | Wall | R/R 2 sidewalk flags - Enter into MDF | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| FIRESTATION #1 | 111 N. Fifth Ave | 157- 284 | Existing UG | 148 | Rack | Existing Duct Entry - Interior EMT | N/A |  |  |  |  |  |  |  |
| FIRE STATION #2 | 1510 E Stadium Blvd. | 163- 276 | New UG | 10 | Wall | Enter into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 | SRWF4U | 1 | PHD5E6U48 | 1 |
| FIRE STATION #3 | 2130 Jackson Rd | 148- 284 | Aerial | 10 | Wall | Enter into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 | SRWF4U | 1 | PHD5E6U48 | 1 |
| FIRE STATION #4 | 2415 Huron Parkway | 169- 274 | New UG | 20 | Wall | Enter into MDF - R/R Asphalt at Building | CCH-01U | 1 | CCH-CP12- A9 | 1 | SRWF4U | 1 | PHD5E6U48 | 1 |
| FIRE STATION #5 | 1946 Beal | 166- 292 | Existing duct | 10 | Wall | Enter into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 | SRWF4U | 1 | PHD5E6U48 | 1 |
| FIRE STATION #6 | 1881 Briarwood Circle | 157- 270 | New UG | 35 | Wall | Enter into MDF - Exterior EMT | CCH-01U | 1 | CCH-CP12- A9 | 1 | SRWF4U | 1 | PHD5E6U48 | 1 |
| VETS MEM. PARK | 2150 Jackson Rd | 148- 284 | New UG | 220 | Wall | Tall Ceilings - Interior EMT | CCH-01U | 1 | CCH-CP12- A9 | 1 | SRWF4U | 2 | PHD5E6U48 | 2 |
| HOUSING COMMISSION/MAPLE - no building yet | NW Corner of Dexter/Maple | 148- 286 | N/A | 0 | N/A | No Building - storage left in closest handhole |  |  |  |  |  |  |  |  |

| Location | Address | Print # | Entry Type | Interior Footage | Rack/Wall Mount PP | Comments | Fiber Patch Panel | Qty | Fiber Inserts | Qty | Trip Lite Secure Wall Cabinet | Qty | Copper 5E Patch Panel | Qty |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HOUSING COMMISSION/MILLER | 726 Miller Rd | 154- 286 | New UG | 32 | Wall | Enter into MDF - R/R Sidewalk Flag | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| MACK POOL | 715 Brooks St | 154- 286 | New UG | 100 | Wall | R/R Asphalt at Building - Interior EMT | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| WATER TREATMENT PLANT | 919 Sunset Rd | 154- 290 | 2 Entries - UG & Aerial | 331/50 | 2 Rack | 2 locations - Tall Ceilings - Interior EMT | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| SENIOR CENTER | 1320 Baldwin Ave. | 163- 278 | New Aerial | 15 | Wall | Enter into MDF | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| BUHR PARK | 2751 Packard St. | 166- 272 | New UG | 10 | Wall | Enter into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| WATER UTILITIES FIELD OPS | 2000 S. Industrial | 160- 276 | New UG | 20 | Wall | Enter into MDF | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| MUNICIPAL AIRPORT | 801 Airport Dr. | 157- 264 | New UG | 10 | Wall | Enter into MDF - Below Grade Entry - R/R Sidewalk Flag | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| FIELD OPERATIONS CENTER/SDC (2 Entries) | 4251 Stone School Rd | 166- 294 | Existing Duct both Entries | 20 | Rack | Existing Ducts into MDF | CCH-04U | 3 | CCH-CP24- A9 | 18 |  |  |  |  |
| WASTEWATER TREATMENT | 49 Dixboro Road | 178- 280 | New UG | 480 | Rack | Interior EMT | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| GALLUP CANOE LIVERY | 3000 Fuller Road | 169- 282 | New UG | 10 | Wall | Enter into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| HURON HILLS GOLF COURSE CLUBHOUSE | 3465 E Huron River Drive | 172- 280 | Existing Duct | 10 | Wall | Enter into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| LESLIE GOLF COURSE CLUBHOUSE | 2120 Traver Rd | 163- 292 | Aerial | 10 | Wall | Enter into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| AA-SALINE PARK & RIDE | Ann Arbor-Saline Rd | 154- 272 | New UG | 0 | N/A | Leave storage in new handhole |  |  |  |  |  |  |  |  |
| MILLER RD PARK & RIDE | Miller Rd & M-14 | 145- 290 | New UG | 0 | N/A | Leave storage in new handhole |  |  |  |  |  |  |  |  |
| PLYMOUTH RD PARK & RIDE | Plymouth Rd and US-23 | 172- 294 | New UG | 0 | N/A | Leave storage in new handhole |  |  |  |  |  |  |  |  |
| GREEN RD PARK & RIDE | Green Rd | 172- 292 | New UG | 0 | N/A | Leave storage in new handhole |  |  |  |  |  |  |  |  |
| STATE ST PARK & RIDE #1 | State St | 160- 272 | New UG | 0 | N/A | Leave sp/storage in new handhole - 1 R/R Large Sidewalk |  |  |  |  |  |  |  |  |
| STATE ST PARK & RIDE #2 | State St | 160- 272 | New UG | 0 | N/A | Leave storage in new handhole |  |  |  |  |  |  |  |  |
| LIBERTY ST PUMP STATION | 2675 W. Liberty St | 148- 282 | New duct | 50 | Wall | Enter into MDF | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| CABINET AT STADIUM & HENRY1 |  | 160- 278 | Existing Duct | N/A | N/A | Leave storage in existing handhole |  |  |  |  |  |  |  |  |
| CABINET AT NE CORNER OF EISENHOWER & STATE1 |  | 160- 270 | New UG | N/A | N/A | Leave storage in new handhole |  |  |  |  |  |  |  |  |
| CABINET AT SE CORNER OF STATE & ELLSWORTH1 |  | 160- 266 | New UG | N/A | N/A | Leave storage in existing handhole |  |  |  |  |  |  |  |  |
| MANCHESTER TANK | 2111 Manchester Rd | 166- 276 | New UG | 50 | Wall | Has existing handhole - Exterior EMT | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| NORTH CAMPUS TANK | 3150 Plymouth Rd | 169- 292 | New UG | 50 | Wall | Has existing handhole - Exterior EMT | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |

| Location | Address | Print # | Entry Type | Interior Footage | Rack/Wall Mount PP | Comments | Fiber Patch Panel | Qty | Fiber Inserts | Qty | Trip Lite Secure Wall Cabinet | Qty | Copper 5E Patch Panel | Qty |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NAP | 3875 Huron River Dr | 175- 278 | New UG | 35 | Wall | Enter into MDF | WCH-02P | 1 | CCH-CP12- A9 | 1 |  |  |  |  |
| HVA | 1200 State Circle | 157- 268 | Existing Duct | 50 | Rack | Existing Duct into MDF | CCH-01U | 1 | CCH-CP12- A9 | 1 |  |  |  |  |

1Above-Ground Cabinets. Supply and install Corning Cross-Connect Cabinets according to manufactures and City of Ann Arbor’s specifications identified on Print #160-278, #160-270 and #160-266. The table below provides above-ground cabinet information. This information is also provided on Page 22, Section 7 of Materials Specifications. Refer to Section M in the Construction Requirements Section for installation requirements.

| Corning Cable Systems Optical Cross-Connects (OCC) Cabinet Specifications |
| --- |
| Item | Description | Quantity per Location |
| OCC-080-G | Pad-mountable version | 1 |
| PAD-OCC- CSS-02 | Pad-mountable frame w/ cable storage area, 18 in. buried includes 6 inch buried pad mountable frame | 1 |
| OCC- PORT-KIT | Bottom Entry Panel w/ 6 watertight cable ports | (2 for each cabinet) |